| Section | Details |
| --- | --- |
| Test Plan Title | Login and Add User Feature Release - Belajar Bareng Platform |
| Prepared By | Ayu Widianingsih, QA Engineer |
| Date | 07/06/2026 |

# Introduction

Purpose:

This Test Plan defines the strategy, scope, resources, schedule, and deliverables for validating process login and add users in belajar-bareng platform. It ensures all functional and non-functional requirements are met and the feature is reliable, secure, and user-friendly.

Objectives:

- Verify the login functionality works as expected for valid and invalid user credentials.

- Ensure secure authentication and authorization mechanisms are properly implemented.

- Validate successful creation of new users through the Add User feature.

- Verify input validation and mandatory fields.

- Assess usability, performance, reliability, and security of the Login and Add User processes.

References:

- Platform https://belajar-bareng.onrender.com/

# Scope of Testing

- In Scope:

  - Login Feature

  - Add User Feature

- Out of Scope:

  - Other features beside login and add user process

# Test Objectives

- Verify Login and Add User features work according to requirements.

- Ensure mandatory fields and input validations work correctly.

- Verify authentication and authorization mechanisms prevent unauthorized access.

- Ensure users can perform login and add user activities easily.

- Verify acceptable response times during login and user creation.

# Testing Approach

- Methodologies: Manual Testing, Black-box Testing

- Types of Testing: Functional Testing, UI Testing, Validation Testing, Security Testing, Regression Testing, User Acceptance Testing

- Tools Used: Web Browser

# Test Schedule

| Phase | Start Date | End Date |
| --- | --- | --- |
| Test Planning | 07/06/2026 | 07/06/2026 |
| Test Case Design | 08/06/2026 | 09/06/2026 |
| Test Execution | 10/06/2026 | 12/06/2026 |
| Bug Fix Verification | 13/06/2026 | 14/06/2026 |
| Test Completion | 15/06/2026 | 15/06/2026 |

# Test Environtment

- Hardware/Software: Huawei Matebook D14/Chrome Browser Version 148.0.7778.218

- Staging URL or App Version: https://belajar-bareng.onrender.com/

- Test Data Sources: Mock data

# Resource & Responsibilities

| Role | Name | Responsibilites |
| --- | --- | --- |
| QA Lead | Ayu Widianingsih | Test plan, coordination |
| Test Engineers | Oscar Piastri | Test execution, defect reporting |
| Dev Support | Lando Norris | Bug triage, environment setup support |

# Risks & Migration

| Risk | Mitigation |
| --- | --- |
| Environment unavailable | Coordinate deployment schedule with developer |
| Requirement changes during testing | Review and update test cases accordingly |
| Limited testing time | Prioritize critical test scenarios |
| Defects found late in testing cycle | Conduct continuous testing and early defect reporting |

# Test Deliverables

- Test Plan (this document)

- Test Cases

- Test Execution Report

# Entry & Exit Criteria

- Entry: Test environment is accessible, test case have been reviewed and approved, mock data is available to test

- Exit: 95% test case pass rate, no critical/severe open bugs